## Slide 1
PULSEOPS
Ayush Prabhakar | CMSI 694
Rate limiting -> observability -> AI operations
FINAL PROJECT PRESENTATION
From rate limiting to an AI-native security operations platform.
PulseOps is the result of a semester-long scope evolution: a project that started with abusive traffic control and matured into a real-time operator workspace for telemetry, incident response, automation, and executive communication.
Presentation thesis
The strongest story here is not just the final UI. It is the engineering journey that moved from one security feature to a coherent product system.
DECK FLOW
01
Original project plan
Begin with the honest starting point.
02
Why the scope had to evolve
Show the decision logic behind expansion.
03
System architecture and product surfaces
Explain what was actually built.
04
Sprint 6 finalization and validation
Connect work to Jira and validation.
05
Live demo sequence and future work
End with confidence and scale-up potential.
PulseOps | Honest project story + final product value
01

## Slide 2
PULSEOPS
CMSI 694 | Final Capstone
ORIGINAL PLAN
The project did not start as PulseOps.
It started as a narrower backend/security problem centered on rate limiting, suspicious traffic, and practical operator visibility.
Initial objective
Build a system that could surface abusive request patterns and make rate-limiting behavior visible.
Detect suspicious API behavior and blocked traffic patterns.
Connect backend protection to operational visibility.
Create a technically grounded capstone with real system value.
Why this was a strong starting point
Security
Rate limiting sits at the intersection of abuse prevention, platform safety, and reliability.
Engineering
It requires backend logic, telemetry interpretation, and decision rules rather than static UI alone.
Product
It creates a natural question chain: what happened, why, what is affected, and what should someone do next?
Original scope | rate limiting | suspicious traffic
02

## Slide 3
PULSEOPS
CMSI 694 | Final Capstone
SCOPE EVOLUTION
Why the scope changed over the semester
The project expanded because one feature was not enough to explain risk, response, or stakeholder value.
Every useful answer created a bigger system question.
Requests were being limited.
But what traffic is causing it?
Suspicious traffic was visible.
But what endpoint or site is affected?
Telemetry gave context.
But what should the operator do next?
Response guidance existed.
But how do we explain it clearly?
Result
Rate limiting became the entry point, not the whole capstone.
Decision logic | why the system had to grow
03

## Slide 4
PULSEOPS
CMSI 694 | Final Capstone
LIFECYCLE
Project evolution: five phases
This is the story the final report needs to tell: a progression from a tight security feature into a broader product platform.
1
Rate limiting foundation
Started with suspicious traffic visibility, blocked-request patterns, and backend-first defensive logic.
2
Observability expansion
Added telemetry collection, dashboards, trend interpretation, and system posture surfaces.
3
Incident workflow layer
Built analyst and war-room experiences so signals could turn into action and narrative.
4
Product cleanup
Refined navigation, removed weaker features, fixed UX debt, and made the system feel coherent.
5
Real-time + automation
Completed live data integration, automation rules, deployment work, and final validation.
Constant themes
Security and suspicious traffic stayed central throughout the project.
Operational clarity mattered as much as backend correctness.
The final scope got wider, but it stayed anchored in practical system response.
Project lifecycle | phase progression
04

## Slide 5
PULSEOPS
CMSI 694 | Final Capstone
FINAL SYSTEM
PulseOps architecture and product structure
By the end of the semester, the project had a modular architecture with clear layers for collection, interpretation, action, and communication.
COLLECT
Ingress
Browser snippet
API telemetry
Imported logs
Demo fallback
PROTECT
Edge + runtime
Rate limiting
Bot posture
WAF-style controls
Traffic modes
INTERPRET
Core services
Node / Express APIs
SQLite persistence
History + analytics
Threat scoring
COMMUNICATE
Operator surfaces
Command Center
Analyst + War Room
Automation Center
Executive exports
React
Express
SQLite
SSE + polling
AI + automation
Architecture | layers | modular workspaces
05

## Slide 6
PULSEOPS
CMSI 694 | Final Capstone
DELIVERED PRODUCT
What was actually built
The final result is a much bigger system than the original plan, but it preserves the same core objective: turn risky traffic and system behavior into useful operator decisions.
WORKSPACES
11
Monitoring, analysis, response, reporting, admin
REAL-TIME LAYER
Live
Streaming summaries, polling, source-aware traffic
AUTOMATION
Rule engine
Webhook, lockdown, playbook, share actions
EDGE CONTROLS
Site-level
Cloudflare-style runtime and posture controls
MONITOR
Command surfaces
Command Center for live posture and operating state.
Website Guard for snippets, sites, risk, and threat evidence.
RESPOND
Operational flow
Security Analyst and War Room for diagnosis, action, and coordination.
Admin Console for users, keys, integrations, and imports.
EXPLAIN
AI and reporting
Chat Workspace, Prompt Studio, Executive Suite, and Export Center.
Automation Center for repeatable system behavior and escalation.
Delivered value | product surfaces | system maturity
06

## Slide 7
PULSEOPS
CMSI 694 | Final Capstone
DIFFERENTIATION
What makes PulseOps more than a dashboard
The project became stronger when it connected telemetry to explanation, action, and presentation instead of stopping at charts.
SIGNAL
Traffic-aware
Live request data, suspicious events, source classification
INTERPRETATION
AI-guided
Analyst, chat, prompt workflows, executive summaries
ACTION
Response flow
War room, admin controls, playbooks, runtime posture
SCALE-UP
Automation
Rules engine, alert actions, share/report generation
Included in scope
Real-time telemetry and suspicious traffic visibility
Operational UI across monitoring, response, reporting, and automation
AI-assisted explanations that support both technical and non-technical audiences
Explicitly excluded or deferred
Full multi-tenant production hardening and enterprise auth
External paid infrastructure and deep third-party integrations at production depth
Every possible module idea; weaker or noisier features were intentionally removed
Scope discipline | what was included and excluded
07

## Slide 8
PULSEOPS
CMSI 694 | Final Capstone
PROJECT MANAGEMENT
How sprint execution shaped the final product
Working in sprints made the project easier to evolve honestly: it created checkpoints for expanding scope, pruning weaker ideas, and validating what actually produced value.
SCRUM-31
Backend
stability fixes
SCRUM-32
Frontend
dashboard improvements
SCRUM-33
Advanced
observability enhancements
SCRUM-35
Real time
data integration
SCRUM-36
Final QA
validation
What sprints helped with
Made scope change visible instead of accidental
Created concrete Jira alignment between features and validation
Supported final cleanup instead of endless feature accumulation
What was difficult
Keeping the UI coherent while the platform widened
Balancing demo value against production-style hardening
Recognizing when removing a feature was better than keeping it
Sprint process | Jira alignment | project management
08

## Slide 9
PULSEOPS
CMSI 694 | Final Capstone
CHALLENGES
Key decisions, tradeoffs, and stakeholder thinking
A big part of this project was deciding what kind of system it needed to become, and who it needed to be useful for.
Major challenges
Scope expansion risk as more capabilities became obviously useful
Frontend clutter and readability as the workspace count increased
Making real-time behavior feel credible rather than simulated
Explaining technical risk clearly to non-technical judges
Alternatives considered
Stay narrow and deliver only the rate-limiting feature
Keep every experimental UI surface instead of pruning
Prioritize pure backend depth over end-to-end product experience
Treat the capstone as a tool instead of a platform
Stakeholders / customers
Technical operators who need visibility and response guidance
Non-technical judges who need a clear story about value
Future employers reviewing system design, UX, and engineering execution
The project owner: me, as a portfolio and learning outcome
Challenges | alternatives | stakeholders
09

## Slide 10
PULSEOPS
CMSI 694 | Final Capstone
PRESENTATION PLAN
Recommended live demo sequence
The demo works best when it starts with posture, then proves the original traffic/security story, then shows response and automation.
1
Command Center
Open with live posture, AI summary, and what the platform thinks is happening now.
2
Website Guard
Show sites, telemetry capture, suspicious traffic, and rate-limit visibility to reconnect to the original project scope.
3
Security Analyst / War Room
Turn evidence into diagnosis, next actions, and operator narrative.
4
Automation Center
Show rule-based trigger logic and why the system is more than a passive dashboard.
5
Executive Suite / Export Center
Close by proving the platform can communicate value, not just collect data.
Presenter cues
Keep repeating the same arc:
rate limiting -> observability -> response -> platform
That phrase makes the project journey easy to remember and keeps the demo tied to the report.
Technical judges
Business framing
If anything live goes wrong, switch to screenshots or a prerecorded fallback immediately.
Demo sequence | speaker guidance
10

## Slide 11
PULSEOPS
CMSI 694 | Final Capstone
REFLECTION
What I learned and what I would do differently
The biggest lesson from this capstone is that technical scope evolution is normal, but it has to be documented and managed honestly.
Most valuable lessons
Backend features become more valuable when they live inside clear product workflows.
Real-time systems create UX and presentation problems, not just backend problems.
Removing low-value features can improve a product more than adding more modules.
Project storytelling is part of engineering communication, not separate from it.
If I did it again
Document scope changes earlier and preserve the semester narrative while building.
Lock the design system and navigation model sooner.
Deploy public infrastructure earlier so hosted testing happens before the final sprint.
Separate demo-only features from production-hardening goals more explicitly.
Reflection | lessons learned
11

## Slide 12
PULSEOPS
Thank you
Closing takeaway
PulseOps began as rate limiting.
It became a real-time AI operations platform.
The final value of the project came from following the problem where it led: from suspicious traffic, to observability, to response workflows, to product-scale communication and automation.
Final message
This project is strongest when presented as both a technical system and a record of disciplined project evolution.
QUESTIONS
Thank you
References to mention during Q&A:
Jira
SCRUM board and sprint reports
prabhakarayush21.atlassian.net
GitHub
project repository and PR history
github.com/Ayushprabhakar31/...
Live site
public demo frontend + hosted backend
ayushprabhakar31.github.io/...
Closing | Q&A
12